**Sprint Six**

Start: **12/04/2021**

End: **30/04/2021**

Task: **Clean Up & Testing**

**Objectives**

* Perform usability study.
* Clean up code a file structure.

**Details**

Create a questionnaire that gives test users some tasks to complete and provide some feedback on their experience of doing these tasks. Analyse the feedback received and act on some of the feedback I receive if time permits it.

Ensure code is structured properly and commented appropriately. Reorganise the project’s file structure to be more appropriate and logical.

**Review**

What Went Well

Sprint six was a success.

* The usability study was a success. I received plenty of responses to the questionnaire.
* Not much code needed to be cleaned up. Only a few pieces of redundant and duplicate code needed to be removed. The file structure is now appropriate and logical.

Problems Encountered

* Although the usability was a success, I wasn’t able to act on some of the feedback received due to time constraints.

Possible Solutions to These Problems

* The feedback can be used to improve the solution sometime in the future.

Project Progress

Sprint six marked was the final sprint and marked the end of the project. I am very pleased with how this project has turned out. All that’s left to do is continue work on the final report.